Gen-3 IEPF Shareholder Tracer
Engineering Handoff & Production Roadmap

Context for the junior developer — what is built, what failed, what is frozen, and what comes next

# Purpose

This handoff consolidates the investigation history and current engineering state of the Gen-3 IEPF Shareholder Tracer. It is intended to prevent blind implementation. The developer should first understand the proven failure modes, frozen safety rules, benchmark methodology, and the current next step.

# 1. System Goal

The system investigates IEPF shareholder records and attempts to recover useful phone numbers while preserving attribution safety. A phone may be a direct shareholder phone or a legitimate bridge contact such as a relative, RWA official, neighbour, broker, or business connected to the shareholder/address. The most important safety invariant is: do not incorrectly attribute an unrelated phone as the shareholder's direct phone.

Core flow: IEPF subject → AddressEngine → investigation/query strategy → search → fetch/retrieval → EvidenceCollector → EntityResolver → ContactAttributionResolver → scoring/stage decisions → BridgeTrace/verdict.

# 2. Current Status

| Area | Status | Meaning |
| --- | --- | --- |
| Attribution safety | COMPLETED | 0% wrong-phone attribution in the live cases discussed. |
| Premises-first | REJECTED | 0/12 recall in the first live pilot and severe entity/phone explosion. |
| Query planning | IMPLEMENTED / ITERATED | Candidate intake and evidence-backed site queries were corrected. |
| Performance | IMPLEMENTED | Large repeated document scans were removed/memoized. |
| Local attribution safety | IMPLEMENTED / ITERATED | Global raw-document contamination was fixed; surname-only contamination was then found. |
| Hypothesis expansion gate | IMPLEMENTED | Name-only bulk entities no longer automatically trigger expensive investigation. |
| AddressEngine | IMPLEMENTED | B-3/19, F-10/24 and C-2/10 are recognized as exact-house formats. |
| Hybrid retrieval | IMPLEMENTED / NEEDS VALIDATION | Crawl4AI/MarkItDown retrieval components exist; validate their real benefit. |
| Multi-provider search | IMPLEMENTED / PARTIALLY ACTIVE | TinyFish active; Brave/Google/SearXNG were disabled in the reported environment. |
| Business/domain discovery | NEXT | Current recommended work to solve the RT-05 retrieval failure. |

# 3. Frozen Components and Rules

Unless a new approved experiment explicitly says otherwise, do not modify:

ContactAttributionResolver.ts

TierClassifier.ts

IdentityScorer.ts

StageDecider.ts

HypothesisEngine.ts

EntityResolver.ts

PhoneExtractor.ts

CandidateExtractor.ts

ScoringConfig.ts

BridgeTrace.ts

Benchmark/live-pilot harnesses and historical reports.

Do not solve retrieval failures by weakening attribution, lowering confidence thresholds, changing scoring weights, changing wrong-phone semantics, or adding arbitrary phone caps.

# 4. Phase History

## Phase 1 — Attribution Safety

Committed as 8d7c628. Bridge phones were never treated as direct shareholder phones. Real-data benchmark: 46% recall and 0% wrong-phone rate across 18 cases.

## Phase 2 — Premises-first experiment

Added address fingerprints, premises query families, investigative utility scoring and tracing. Live RT-01..RT-08: generic 3/12 recall; premises-first 0/12. RT-01 premises-first reached 2,435 entities and 115 phones and STOP_BUDGET. Keep premisesFirst=false.

## Phase 3 — Query planning correction

Root cause: generateCandidates used slice(0,3) despite a 15-query budget; site-targeted families were absent; queries had duplicate tokens, C/O garbage and unquoted names. Candidate intake was raised and evidence-backed site families added.

## Phase 3 acceptance attempt

Recall improved 3/12→5/12 and wrong-phone stayed 0%, but precision fell from 30% to ~24.4%, so the strict gate failed.

## Phase 3.1 — Performance

V8 profiling found repeated full-document regex/string scans in ContactAttributionResolver and ContactScorer. Loop-invariant values were hoisted and large-string operations memoized. Deterministic A/B showed byte-identical behavior.

## Phase 3.2 — Local attribution

The document-wide subjectInRaw fallback caused every phone on a bulk directory page to become PROXY_PERSON if the subject name appeared anywhere. Remote NONE phones were changed to UNKNOWN. This removed one contamination path, but common-surname SURNAME_ONLY matches remained.

## Phase 3.3 — Hypothesis expansion gate

HypothesisEngine was expanding bulk name-only entities because hasSupportingEvidence was too permissive. A minimal investigative-entity gate used relationship/contact/address/father-name anchors. RT-05 eliminated ~1,089 wasted hypothesis probes and improved runtime ~15%.

## Phase 3.4 — AddressEngine

B-3/19, F-10/24 and C-2/10 were previously misparsed. The fix makes them EXACT_HOUSE and enables Stage 1 exact-address queries.

## Phase 4A — Hybrid retrieval

Crawl4AI and MarkItDown were introduced for fetch/document handling. These improve fetching/conversion; they cannot make a search engine return a URL it never found.

## Phase 4B/4B.1 — Multi-provider search

SearchOrchestrator supports TinyFish, Google CSE, Brave and SearXNG, with canonicalization and provenance. In the latest environment TinyFish was active; Brave had an empty key and Google/SearXNG were unavailable.

# 5. Critical Reference Failure: RT-05

RT-05 is SANYOGITA GUPTA. IEPF address: B-3/19 VASANT VIHAR NEW DELHI. Ground-truth bridge phone: 9873900603. Ground-truth owner/business: ANKITA SARDANA / Adora by Ankita. Ground-truth source: Pernia's Pop Up Shop. Trace type: BRIDGE.

The key discovery is that the GT page is discoverable by the web search layer when the query is appropriate: a search for 9873900603 returned the Pernia page at rank #1, and a business-oriented query involving Pernia/B-3/19 returned it at rank #2. But the investigation's normal exact-address query did not return that domain.

Therefore the next problem is retrieval progression/query intent, not simply 'need a better scraper'.

# 6. Latest Verified RT-05 State

Exact address query executes: B-3/19 VASANT VIHAR DELHI.

Latest real-search run: 8 queries, 16 fetches, 35 evidence items.

GT phone 9873900603 was not recovered.

Wrong direct attributions remained 0%.

Stop reason remained STOP_BUDGET.

RT-01 and RT-08 regressions retained 0% wrong-phone attribution.

The latest report classified the remaining bottleneck as SEARCH_PROVIDER_COVERAGE. The direct-query evidence also shows a query-formulation/retrieval-pivot problem: the target domain is found when searching for the phone/business, but not when searching only for the shareholder/address.

# 7. Retrieval Architecture

Intended flow: InvestigationOrchestrator → InvestigationStrategyEngine → SearchOrchestrator → fetch/retrieval → EvidenceCollector → EntityResolver → ContactAttributionResolver → scoring/trace.

TinyFish Search — active in the reported environment.

Brave Search — implemented but disabled because BRAVE_API_KEY was empty.

Google CSE — implemented but disabled because credentials were missing.

SearXNG — implemented but disabled because SEARXNG_URL was missing.

Crawl4AI — fetch fallback for difficult HTML/JS pages.

MarkItDown — document conversion path.

SearchOrchestrator — provider merging, URL canonicalization, deduplication and provenance.

Search and fetch are different problems. A fetcher cannot retrieve a page that search never returns.

# 8. What Not to Do

Do not blindly add scraping libraries.

Do not replace TinyFish merely because one query failed.

Do not weaken attribution rules to increase recall.

Do not lower confidence thresholds.

Do not add a global arbitrary phone cap as the first fix.

Do not re-enable premises-first globally.

Do not modify benchmark harnesses or historical reports.

Do not start with an hours-long full benchmark for every small retrieval hypothesis.

Do not commit until the relevant focused test/benchmark has been reviewed.

# 9. Recommended Next Phase — 4C Domain-Aware Retrieval & Business Discovery

Use the exact address signal already produced by AddressEngine. If the normal exact-address retrieval produces poor evidence and no verified phone, pivot into business-oriented and high-yield-domain discovery. Keep this in retrieval/query execution rather than changing attribution or scoring.

BusinessDiscovery module for business-oriented address queries.

DomainAwareRetrieval module to prioritize high-yield domains after normal address retrieval fails.

Potential domains: Justdial, Pernia's Pop Up Shop, IndiaMART, CompanyCheck, MCA, TradeIndia, LocateFamily, Times of India, Zauba.

Trigger only when an exact address exists, normal address retrieval has completed, and no verified phone has been recovered.

Preserve all downstream attribution semantics.

## RT-05 example pivot queries

B-3/19 VASANT VIHAR DELHI business

B-3/19 VASANT VIHAR DELHI boutique

B-3/19 VASANT VIHAR DELHI Justdial

B-3/19 VASANT VIHAR DELHI IndiaMART

B-3/19 VASANT VIHAR DELHI Pernia

# 10. Validation Workflow

npx tsc --noEmit

Run focused Jest tests for only changed components.

Run focused RT-05 generic live test.

Inspect exact queries, returned domains, fetched URLs and GT phone presence.

Run RT-01 and RT-08 regression.

Verify wrong-phone rate remains 0%.

Write a before/after report.

Only then run the broader 8-case benchmark.

# 11. Acceptance Rules

A change is not accepted merely because recall increases. The preferred gate is improved GT recovery with 0% wrong-phone attribution and acceptable runtime/candidate growth.

ACCEPT — measurable recovery, safety preserved, acceptable cost/runtime.

ITERATE — failure is understood and a narrow next fix is justified.

REJECT — no benefit or unacceptable safety/cost regression.

# 12. Production Readiness Checklist

☐ Attribution safety verified.

☐ Query planning corrections benchmarked.

☐ Indian address parsing verified.

☐ Bulk-document hypothesis explosion gated.

☐ Document-wide attribution contamination fixed.

☐ Retrieval orchestration tested.

☐ Real search credentials/configuration established.

☐ Business/domain discovery pivot implemented and benchmarked.

☐ RT-05 GT phone recovered.

☐ RT-01 and RT-08 regression verified.

☐ Full 8-case benchmark rerun after final retrieval change.

☐ Provider/retrieval monitoring documented.

☐ Only then commit and deploy.

# 13. Developer Working Method

Before changing code, state the exact observed failure and AGENTS taxonomy category. Find the smallest existing component that can address it. Make one controlled change. Run focused tests. Run a focused real case for retrieval work. Preserve historical reports. Never introduce a speculative subsystem as the first response to a failure.

# 14. Key Numbers to Remember

Phase 1: 46% recall, 0% wrong-phone across 18 cases.

First live generic pilot: 3/12 recall, 0% wrong-phone.

Premises-first: 0/12 recall and severe entity/phone explosion; rejected.

Phase 3 correction: 5/12 recall but precision ~24.4%, strict gate failed.

RT-05 early explosion: ~1,210 phone candidates and ~6,126s runtime.

Later RT-05 runtime after safety/gating work: roughly 10 minutes, but GT still unrecovered.

AddressEngine now parses B-3/19, F-10/24, C-2/10 as exact house formats.

Direct search for 9873900603 surfaced the GT Pernia page at rank #1; business-oriented search surfaced it at rank #2.

Latest RT-05 real-search run: GT still not recovered; wrong-phone remained 0%.

# 15. Bottom Line

The foundation is substantially built. The next engineering problem is retrieval intelligence: when a precise premises address is known but normal person/address searches stall, the engine must pivot toward businesses and high-yield domains located at that address. RT-05 is the reference case. Solve RT-05 without breaking RT-01/RT-08 safety, then run the complete benchmark and move to production hardening.