IEPF Contact Finder — Developer Correction Work Order

Prepared for: Amit (founder / project owner) Audience: the assigned developer (execute top to bottom) Basis: direct inspection of the attached build (contact_finder) — engine code, config, export logic, and all 264 cached investigations. Approved direction: Refined Product Vision (Doc 2) scope, enforced by three mandatory gates from Doc 1. Small set of defensible leads — not maximum extraction.

Each item below has two lines: Why it matters (plain language, for the owner) and Developer action (file + location, for execution). Type is PATCH (correctable in place) or REBUILD (replace the component). Owner is JR (junior can do it, well-specified) or SR (needs senior architecture/data review).

Do the phases in order. Do not start a phase until the previous one is verified. Do not add features (new APIs, agents, graphs) until Phase 3 passes.

PHASE 0 — IMMEDIATE CONTAINMENT (today, a few hours)

Goal: stop wrong numbers reaching staff and stop the cache getting more polluted. Nothing here is optional.

0.1 — Freeze staff output PATCH JR

- Why it matters: the current build marks rows "Matched" that contain rejected numbers. Every call sheet produced now wastes the calling team's time and can burn real shareholder goodwill.

- Developer action: stop generating and distributing any call sheet from this build until Phase 1 is signed off. Communicate the freeze to the calling team.

0.2 — Delete the export fallback PATCH JR

- Why it matters: this is the single line that manufactures fake coverage. The code filters out low-confidence numbers, then — if nothing survives — puts the rejected numbers back and stamps the row "Matched."

- Developer action: lib/exportExcel.ts, the block around lines 130–133 (if (candidates.length === 0 && rawCandidates.length > 0) { ... }). Remove it entirely. When the filter leaves zero candidates, the row status must read "No qualified lead" (not "Matched", not "No Match" if it was a processing success — use a distinct label). Confirm the "Matched" styling at ~line 186 only fires on genuinely passing candidates.

0.3 — Turn off the LLM's live web search on extraction PATCH JR

- Why it matters: the extractor asks Gemini to pull phone numbers and gives it Google Search at the same time. Gemini can return numbers it found on its own search and the system files them under the page it was supposedly reading — a number that was never on the cited source, wearing that source as fake proof. This corrupts evidence at the root.

- Developer action: lib/engine/llm/GeminiService.ts, line ~23. Remove tools: [{ googleSearch: {} }] from the extraction call. Extraction must only see the page text passed to it.

0.4 — Quarantine the existing cache PATCH JR

- Why it matters: the cached results (.cache/investigations.json, ~9,500 candidates) carry no version stamp, so there is no way to know which entries predate which rules. 97% score below the medium bar. Treat all of it as untrusted.

- Developer action: move .cache/investigations.json to an archive path. Start the corrected pipeline with an empty cache. Do not re-serve any old entry.

PHASE 1 — CRITICAL CORRECTIONS (≈1–2 weeks)

Goal: fix the defects that actually produce wrong numbers. All PATCH, but two need senior sign-off on the rule design.

1.1 — Repair ingestion (name / address separation) PATCH SR

- Why it matters: this is the #1 root cause. When the input is corrupted, every query, extraction and score downstream is poisoned. Real cached example: subject name came in as SHAAN AUN QASIMC/O F — the "care of" text was glued onto the name, and a Dubai address was left whole. Everything after that was searching for a person who does not exist.

- Developer action: app/api/parse-pdf/route.ts, the line-assembly logic (~lines 80–170 and 254–258) where fullName / fullAddress are built from PDF lines. Rewrite so name, care-of/guardian, house/building, locality, city, PIN, state, company and folio are separated before anything else runs. Separate the care-of name out of the name field. Add foreign/out-of-country detection (e.g. "DUBAI", "UAE", "PO BOX") → flag row out of scope, do not search it in an Indian city.

1.2 — Stop the parser dumping garbage into the address PATCH JR

- Why it matters: when the parser can't understand an address, it puts the entire raw string into the "area" field, which then feeds the address-matching score. That is how a garbled Dubai string became a Delhi "area match."

- Developer action: lib/engine/address/AddressParser.ts, line ~73 (result.area = working). Do not fall back to the raw remainder. If house/area/city can't be parsed with confidence, mark the row needs manual correction and send it to an input-correction queue (Doc 2, Stage 1) instead of researching it.

1.3 — Add a mandatory anchor gate to scoring PATCH SR

- Why it matters: the score is pure addition starting from zero, with no requirement that the number is ever tied to the person. Reconstructed live example: an unrelated Delhi AC-repair business scored 35 (above the reporting line) from a fuzzy name match + a "proxy" label + the directory being "known" — with zero real connection. An unrelated business at a coincidentally matching house number can reach 48 the same way.

- Developer action: lib/engine/attribution/ConfidenceScorer.ts. Before any points are summed, require at least one hard anchor: an EXACT or VARIANT name match, OR a care-of/family-name match, OR an exact house-number plus area match. No anchor → the candidate is rejected (or capped well below the reporting threshold), regardless of points. Also fix two inflation sources in the same file: (a) the multi-source bonus must count distinct domains, not distinct URLs (two search URLs on the same directory are not two sources); (b) directory domains must count as weak, not reliable.

1.4 — Bound extraction to the evidence block PATCH SR

- Why it matters: the extractor grabs every phone number on a whole page or PDF. That is why the cache has cases with 815, 808 and 766 candidates for one person — it was harvesting directory pages and multi-person PDFs wholesale.

- Developer action: two files.

  - lib/engine/extractors/PhoneExtractor.ts (extractPhones, runs regex over the full text): keep a number only if the text block around it (the existing ~200-char window) contains an anchor — subject name, family/care-of name, or exact premises. Drop the rest.

  - lib/engine/llm/extractionPrompt.ts: change the instruction. Today it says "extract ALL phones found, even if uncertain" and "if a phone appears near the subject's name, relationship is self." Replace with: only phones whose surrounding text names the subject, a stated family member, or the exact premises; do not use any outside knowledge; do not guess "self" from proximity. Cap retained candidates per case (e.g. 20) before scoring.

1.5 — Enforce the query budget and cut the query set PATCH JR

- Why it matters: config says the budget is 12, but the generator makes up to 15, and cached runs used up to 13. Broad directory queries are what pull in unrelated pages. Some runs took 50 minutes because timeouts are only checked between batches.

- Developer action: lib/engine/QueryGenerator.ts line ~79 (unique.slice(0, 15)) — align to the config budget and reduce the standard set to 4–6 targeted queries (Doc 2, Stage 3). lib/engine/config.ts — confirm queryBudget. lib/engine/InvestigationOrchestrator.ts / agents/CoordinatorAgent.ts — enforce a real per-provider timeout and cancellation so one slow fetch can't run for tens of minutes.

1.6 — Make providers honest (discovery only) PATCH JR

- Why it matters: JustDial, IndiaMart, TradeIndia, CompanyCheck and QuickCompany are not searching — they build a URL from the name and hand it to the scraper. Whatever page loads gets harvested and attributed to the subject.

- Developer action: lib/engine/providers/JustDialProvider.ts (and the sibling providers). Their output must be labelled unverified discovery, never attributed to the subject without passing the 1.3 anchor gate. Disable any provider that can only build a URL and cannot return a validated result. Do not add new providers in this phase.

1.7 — Version-stamp the cache PATCH JR

- Why it matters: without version stamps you can never safely reuse or invalidate cached results when rules change — which is why the old cache had to be thrown away whole.

- Developer action: lib/engine/cache/FileCacheService.ts. Write parser version, engine version and scoring version into every cache entry. Auto-invalidate entries whose version is older than the current rules. Never reuse a previously rejected number without new supporting evidence.

PHASE 2 — REBUILD (structural; only after Phase 1 is verified)

These are not patchable — they are the wrong shape and must be replaced.

2.1 — Split the single confidence score into two REBUILD SR

- Why it matters: one blended percentage hides the difference between "we're fairly sure this number belongs to someone" and "we're fairly sure that someone is connected to the shareholder." Those must be judged separately.

- Developer action: replace the single score with (1) relationship strength (contact owner ↔ shareholder/premises) and (2) contact reliability (phone ↔ its identified owner). Retire the blended confidence field from staff-facing output.

2.2 — Rebuild output into four separate sheets REBUILD JR

- Why it matters: approved, needs-review, and rejected leads are currently mixed. The calling team must only ever see call-ready leads.

- Developer action: lib/exportExcel.ts / lib/excel-export.ts. Produce: Daily Call Sheet (categories A–C only, max 3 contacts per shareholder, each with owner, category, one-line reason, source), Manual Review Sheet (category D), Unresolved Cases Sheet, Rejected Candidates Sheet (with reason + engine version). Add the configurable daily lead cap (20 / 30 / 50) — stop producing once the cap is hit.

2.3 — Remove or replace the fake verifier REBUILD SR

- Why it matters: the "VerifierAgent" implies numbers are verified against their owner. Its caller-ID step is a mock ("Currently mocked to demonstrate the architecture") — so nothing is actually verified.

- Developer action: lib/engine/providers/CallerIdService.ts + lib/engine/agents/VerifierAgent.ts. Either integrate a real owner-check step or remove the "verify" claim and rename the step to what it does (score + gate). Do not ship a component that claims verification it doesn't perform.

2.4 — Drop the "multi-agent" framing PATCH JR

- Why it matters: the Coordinator/Researcher/Extractor/Verifier structure is code organisation, not autonomous agents — it runs a fixed straight line. Investing in "agents" now buys nothing and adds complexity for a junior team.

- Developer action: keep it as one explicit, logged pipeline: ingest → identity anchor → premises anchor → limited search → block-bounded extraction → anchor gate → select ≤3 → human review. Log each stage.

PHASE 3 — BENCHMARK & PILOT (validate before any staff use)

3.1 — Retire the 87.5% number PATCH JR

- Why it matters: 87.5% measured whether a number was extracted, not whether it was right. Independent count from the cache: 97.3% of all candidates score below 45, and only 16 of 264 cases have any candidate above 75. The real signal is ~1%. Reporting 87.5% as success is misleading.

- Developer action: delete the "phone-hit rate" metric from all reports.

3.2 — Adopt real acceptance targets (blind test) PATCH SR

- Why it matters: the fix only counts if it's measured on representative data the developer can't hand-tune.

- Developer action: run against the manually-solved 48-case benchmark (Doc 2, §11). First-pass targets: ≥30 of 48 cases produce a reviewable route; ≤3 numbers per case; wrong/unrelated-number rate <15%; every number carries a source and a reason; zero fallback-to-"Matched." The developer must not adjust individual benchmark rows. Owner (Amit) holds the benchmark answer key.

3.3 — Controlled live pilot PATCH JR

- Why it matters: internal scores are not truth; call outcomes are.

- Developer action: process 50 fresh records, one staff reviewer, calling team calls approved leads, record real outcomes (connected / wrong person / unrelated / etc.), repeat for ten working days. Improve using call outcomes, not internal confidence.

Patch vs. rebuild — one-page summary

| Component | File | Verdict |
| --- | --- | --- |
| Export fallback + "Matched" | lib/exportExcel.ts | Patch (delete fallback) → Rebuild (four sheets) |
| LLM live search on extraction | lib/engine/llm/GeminiService.ts | Patch (remove flag) |
| Ingestion name/address split | app/api/parse-pdf/route.ts | Patch (rewrite assembly) |
| Address parser remainder dump | lib/engine/address/AddressParser.ts | Patch |
| Scoring — no mandatory gate | lib/engine/attribution/ConfidenceScorer.ts | Patch (add gate) → Rebuild (dual score) |
| Whole-page extraction | PhoneExtractor.ts + extractionPrompt.ts | Patch (block-bound) |
| Query budget / count | QueryGenerator.ts, config.ts, orchestrator | Patch |
| Providers as URL builders | providers/JustDialProvider.ts (+ siblings) | Patch (discovery-only) |
| Cache versioning | cache/FileCacheService.ts | Patch |
| Fake verifier | providers/CallerIdService.ts, VerifierAgent.ts | Rebuild or remove |
| "Multi-agent" framing | lib/engine/agents/*, orchestrator | Keep as logged pipeline |

Metrics to retire: the 87.5% hit rate; the single blended confidence %; any "Matched" status based only on a number being extracted.

Reusable as-is (~40%): PDF handling, page fetch, the Excel/output shell, folder structure. Everything in the scoring / extraction / provider / attribution path is corrected or rebuilt.

Governance hooks for the owner (SharvAstra alignment): freeze authority (0.1); version-stamped cache so rules are auditable (1.7); blind benchmark with owner-held answer key (3.2); no silent promotion (0.2); daily lead cap (2.2). These keep control with you, not the developer's confidence scores.